Fuzer change request order form

Dear customer,

Please fill out part 1 of this document with detailed information about your request and send it back by email to product@escaux.com. Our product specialists will fill out part 2 and send it back to you for approval. 
If you agree with the offer, please fill out part 3 and send the signed copy back to product@escaux.com.

Fuzer.

1. Request Description (to be filled in by customer)

| Customer company name | Dillen Bouwteam |
| --- | --- |
| Customer contact person | Igor Stevens <igor.stevens@fuzer.net> |
| Subject | CR for Proposal 11928 / OTRS 10192074 |
| Use Case Description | - A tel protocol (API) for the CRM. - Synchronisation of the CRM contacts database with Pure Cloud corporate directory. - Integration O365 Status - With Full SMP (on top of fleet manager) - Integration of Microsoft AD - Connect Me applications for iOS/Android - PUM |
| Motivation and impact if the change request is not handled |  |
| Customer reference | Proposal 11928 |

2. Proposal (to be filled in by Fuzer)

| Request approved | Yes | If No, reason: |
| --- | --- | --- |
| Pre-analysis required | No |  |
| Change request Price | To be defined by Account Manager based on estimated costs (see below). |  |
| Fuzer reference | 10192994 |  |
| Deliverable(s) | Pre-requisite: Pure Cloud "A la Carte" over IP-VPN (see External Service Description) Deliverables: 1. Mantis 18652: Connect Me for Windows with called number on the command line. Estimated cost: 3 days 2. XML/HTTP API enabling a web service provided by the customer to import contacts from the customer CRM database to the Pure Cloud corporate directory. The XML method is documented here: https://www.escaux.com/docs/DRD_ExternalContactsIntegration_AdminGuide.html#UC_Model_import_method Estimated cost: 4 hours for consultanancy & assistance 3. Item F2133: Outlook Calendar integration - Service Description Estimated cost: 3 days 4. Item F2121: SMP Administration Access Estimated cost: 4 hours for consultanancy & assistance 5. Item F2131: Other request – Synchronise Fusion Internal Directory with Microsoft Adress Directory of the customer: https://www.escaux.com/docs/DRD_LdapSynchronization_1_AdminGuide.html LDAP Synchronization Module Estimated cost: 2 days for consultancy, configuration, integration tests 6. Item F2127: Connect Me applications for iOS, Android and Windows Estimated cost: 1 day for installation & configuration 7. PUM: standard feature of Pure Cloud (to be activated via a work order): see Pure Cloud 3.0 Service Description |  |
| Committed timeframe for deliverable(s) | T0 + 3 months (T0 = Reception date of signed agreement), provided the Support Credit balance of the customer is positive. |  |

3. Agreement (to be filled in by customer)

| Company name |  |  |
| --- | --- | --- |
| First and last name |  |  |
|  | Pre-analysis (if applicable) | Change request |
| Date of signature |  |  |
| Signature |  |  |